Week	Dates	Team Objectives	Items Due	Conflicting	Tasks
1	18/04/2016	-Move forward / -Basic design	AVC plan due	ALL: PHYS122 Test	Jesse: Arrange Team meetings / Suraj+ Calvin: Write code for straight line movement / James: Set up git repository / Vincent + Patrick: Basic Design
2	25/04/2016	Quadrant 1		Vincent: Away for Weekend	ALL: Write Background section / Jesse: Arrange online meeting + Gantt charts / Vincent+ Patrick: Continue Design / Suraj + Calvin: Upload code / James: Update github with progress, start networking
3	02/05/2016			Vincent + Patrick: Design Projects	ALL: Write methods section / Jesse: Update Gantt chart / Suraj+Calvin: test code / Vincent+Patrick: Prototype design / James: test networking code
4	09/05/2016	Quadrant 2			ALL: Write results and discussion Section / Suraj+Calvin: Summarise code ideas for Q2 / Patrick+Vincent: Possible design changes
5	16/05/2016	Quadrant 3	Progress Report		ALL: Update previous sections / Suraj+Calvin: Summarise code ideas for Q3 / ALL: Understand the coding and hardware/design decisions so far
6	23/05/2016				ALL: Revise report based on feedback on progress report
7	30/05/2016	Quadrant 4			ALL: Update previous sections / Suraj+Calvin: Summarise code ideas for Q4 / Vincent+Patrick: Final Design tweaks / ALL: Retest older quadrants
8	06/06/2016	Finish Report			ALL: Write Conclusion and Abstract Section / Jesse: Finish Gantt Chart / ALL: Spelling and Grammar check
9	13/06/2016		Report Due		James: Finalize github / Suraj+Calvin: Review documentation