Week	Dates	Team Objectives	Items Due	Conflicting	Tasks
1	18/04/2016	-Move forward / -Basic design / -	AVC plan due	ALL: PHYS122 Test	Jesse: Arrange Team meetings / Suraj+ Kelvin: Write code for straight line movement / James: Set up git repository / Vincent + Patrick: Basic Design
2	25/04/2016	Quadrant 1		Vincent: Away for Weekend
3	02/05/2016			Vincent + Patrick: Design Projects
4	09/05/2016	Quadrant 2
5	16/05/2016	Quadrant 3	Progress Report
6	23/05/2016
7	30/05/2016	Quadrant 4
8	06/06/2016	Finish Report
9	13/06/2016		Report Due